Meeting Minutes

22.09.2019

Participated: Ayoub Saud Albader, Dr. Fayez Alfayez, AI Haj Ahmed

Assisted: Muhamed Alli

Planned tasks update:

|  |  |  |  |
| --- | --- | --- | --- |
| Task\_ID | Task\_plan | Responsible | Planned deadline |
| 01 | System describtion | Youb | 8 octomber |
| 02 | Modeling user registration | Muhamed | 11 octomber |
| 03 | Initial Step-By\_step realization | Muhamed | 11 octomber |
| 04 | Reports | Ahmed | 15 octomber |

New tasks:

|  |  |  |  |
| --- | --- | --- | --- |
| NTask\_ID | New\_Task\_plan | Responsible | Planned deadline |
| 01 | Make admin modeling | Youb | 21 november |
| 02 | Make user registration | Muhamed | 21 november |
| 03 | Report description | Ahmed | 22 november |
| 04 | Connection with AS | Muhamed | 20 november |